# Golriz Sedaghat

## Last week:

* Based on Andrew’s feedback, made the final revision on the PCB’s and schematics
* Sent the boards to fab
* Sent Mike the carts of our components to make the purchase
* Will meet with Steve today to talk about the next steps

## Next week:

* Hopefully, by the next week we’ll have the boards back from fab, and also we will have the components arrived, then we can start building the boards
* In the meanwhile, I’ll be working on some of the documents
* Also, we’ll work on debugging if Steve or Colten want me to do that

## Issues:

* None