# Sensor Platform
# PSU Capstone Project
# WPR
Last Week:	4/4 - 4/10
Next Week:	4/11 - 4/17

# Colten Nye
## Last week:
- Built one main board
  - cut solder mask
  - wiped solder
  - placed components
  - reflowed board
- Made adjustments to GUI
  - Sensor Options windows shows alone
  - Since only one I2C port, removed address field and now Port field dynamically changes between Port and Address depending on sensor type
  - Separate panels for Device configurations and sensor list
- Laid out framework for algorithm to execute I2C sequences.
## Next week:
- Get schedule updated and confirmed with all team members.
- Get full bidirectional serial functionality with a logging window.
- Complete configuration save to / load from local disk.
- Define the sensor definition file elements/syntax/format.
## Issues:
Running into a variety of issues after I tried to create a git branch. Now git is failing to revert back to a commit that has the correct version of the code due to merging conflicts. I need to do some intensive studying on how git works to rectify this problem and avoid such problems in the future.